## Slide 1
SOFTWARE ENGINEERING
Project assignment: Final Delivery
Group 4
Members:
Bortone Erasmo Alessio
Finamore Michele
Gambardella Christian
Karman Wael
Rago Emilio
Riva Francesco
Senatore Vittorio

## Slide 2: User Stories
As a product owner, I want to implement a demo function in the game, to learn the commands (21)
As a player, at the end of the game I would save my score (2)
As a user, I would to see my 10 best scores so that I can check my improvements (8)
Story points : 83/83
As a player, I would to pause the game (13)
As a user, I would start a multiplayer game so that I can play with an other person (34)
As a user, I would to change game commands (5)

## Slide 3: Product Backlog

## Slide 4: Sprint Burndown Chart
Days
Story Points
Chart: 
| 1 | 2 | 3 | 4 | 5 | 6 | 7 | 8 | 9 | 10
Serie 1 | 73 | 68 | 63 | 60 | 55 | 45 | 35 | 20 | 10 | 0
Serie 2 | 83 | 73.78 | 64.56 | 55.34 | 46.12 | 36.9 | 27.68 | 18.46 | 9.24 | 0

## Slide 5: 1° vs 2° vs 3° Sprint
Chart: 
| 1 | 2 | 3 | 4 | 5 | 6 | 7 | 8 | 9
Serie 1 | 71 | 63 | 51 | 42 | 34 | 17 | 12 | 6 | 0
Serie 2 | 89 | 77.875 | 66.75 | 55.625 | 44.5 | 33.375 | 22.25 | 11.125 | 0
Chart: 
| 1 | 2 | 3 | 4 | 5 | 6 | 7 | 8 | 9
Serie 1 | 46 | 43 | 39 | 34 | 31 | 24 | 18 | 13 | 8
Serie 2 | 49 | 42.875 | 36.175 | 30.625 | 24.5 | 18.375 | 12.25 | 6.125 | 0
1°
2°
Chart: 
| 1 | 2 | 3 | 4 | 5 | 6 | 7 | 8 | 9 | 10
Serie 1 | 73 | 68 | 63 | 60 | 55 | 45 | 35 | 20 | 10 | 0
Serie 2 | 83 | 73.78 | 64.56 | 55.34 | 46.12 | 36.9 | 27.68 | 18.46 | 9.24 | 0
3°

## Slide 6: Problems solved with Scrum
Cognitive relationship between the members of the group
    Daily Scrum, Sprint Retrospective
Collection of different ideas for the implementation of game features
    Sprint Planning, Task Board, Sprint Retrospective
Meetings with pre-arranged appointments to discuss progress of work
    Daily Scrum with videoconference service
Divisions of the various tasks for the realization of the project objectives
    Implementing Scrum roles, Task Board
Structuring of the code deriving from the various releases implemented during the design
    GitHub, Visual Studio, Sprint Demo, Sprint Review
Establish according to which conditions the definition of "Done" is valid in order to complete the realization of a functionality
    JUnit Test

## Slide 7
Problems solved with Design Patterns
Need to manage the implementation of objects with similar behavior (Alien classes)
    Implementing Abstact Factory and Factory Method
Avoid the instantiation of multiple instances of the same game object by the user, to avoid creating inconsistencies in the parameters passed through the levels of the game
    Implementing Singleton
Manage with one controller multiple types of events resulting from the pressure of the controls for game controls
    Implementing Adapter
Being able to operate iteratively on the various data structures used within the code
    Implementing Iterator

## Slide 8
SAVES
M
E
N
U
E
N
D
OPTIONS
SETTINGS
L
E
V
E
L
1
L
E
V
E
L
2
L
E
V
E
L
3
SCOREBOARD
MULTI
PLAYER
MUSIC
PAUSE
BOARD
CORE

## Slide 9: Architecture Explanation
Hybrid of different architectural styles
Multi-tier style architecture
  Core
Pipe and filter style architecture
  Board
Use of external services
  Music, Multiplayer
Structured as a logical block architecture
A data saving module is displayed by continuously updating a file on the device
Notes: For this software it was decided to show the architecture according to the block system. In particular, it was decided to use a hybrid of different architectural styles for the various subsystems that compose it, while focusing the design on multi-tier model or multi-layer architecture in which the various software features are divided into several layers or different software levels in communication with each other. They are :
-Module Menu: the main game menu of the game
-Sub-system Board: main game interface divided into levels developed according to the Pipe-and-filter style where the functional transformations process their input and generate output
-Module end : the end game ponel
The other modules are:
-Settings: allows you to set the game settings
-Options: allows you to set levels and spacecraft
-Pause: pause panel
-Scoreboard: panel in which the user saves the results that will be written to a file (saves module)
In particular, there are services available to the user, such as the possibility of playing in multiplayer mode and the possibility of listening or not audio present in the game

## Slide 10: Why VOYAGER I ?
Voyager 1 left Cape Canaveral in 1977 to visit the orbits of Saturn and Jupiter and their moons ended up in interstellar space. After Saturn travels into the interstellar space at the borders of the Solar System, today it is still active and has reached the Heliosphere.
The game is inspired by the story presented and has the goal of providing a second chance to the Voyager 1 probe allowing it to return to base.
During the journey that will bring her back home traveling in the solar system it will have to face the adversities of space, having to deal with some types of aliens and monsters that populate the unexplored territory.

## Slide 11: Feature & Overview
The starting point on which it was developed is that of the game "Space Impact", a symbolic game of mobile gaming of the 2000s.
The game is inspired by the 2D back game, from which it takes the form factor for the visualization, the intuitive graphics and the game modes in continuous.
The classic features have been expanded with additional features, and the game modes are increased to allow the user an even more engaging gaming experience, while leaving the charm of games of that kind.

## Slide 12: Game Modes
The game includes an arcade mode, which puts the player in front of different scenarios, with incremental difficulties, in which he must try to survive in order to move to the next level and increase his score
In addition to the classic single player mode, the game offers multiplayer mode so you can share the game experience with a friend
The game integrates perfectly with the retro 2D style so you would want to play with the commands of the past ... Why do not you try ?!